Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-2008 |
| Project Name | AI Blog Nest |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, penname, email, password, and phone. | 2 | High | Member 1 |
| Sprint-1 | Login | USN-2 | As a user, I can log in securely using my email and password. | 2 | High | Member 2 |
| Sprint-2 | Blog Management | USN-3 | As an user, I can create and publish blog posts. | 3 | High | Member 2 |
| Sprint-2 | Blog Management | USN-4 | As an user, I can edit and update my blog posts. | 2 | High | Member 3 |
| Sprint-2 | Blog Management | USN-5 | As a user, I can view published blogs and their details. | 2 | High | Member 3 |
| Sprint-3 | AI Content Generation | USN-6 | As an author, I can generate blog content using AI assistance. | 3 | High | Member 3 |
| Sprint-4 | Search | USN-7 | As a user, I can search for blog posts using relevant keywords. | 2 | Medium | Member 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 1 Day | 23/09/2026 | 23/09/2026 | 7 | 23/09/2026 |
| Sprint-2 | 7 | 1 Day | 24/09/2026 | 24/09/2026 | 7 | 24/09/2026 |
| Sprint-3 | 7 | 1 Day | 25/09/2026 | 25/09/2026 | 7 | 25/09/2026 |
| Sprint-4 | 8 | 1 Day | 26/09/2026 | 26/09/2026 | 8 | 26/09/2026 |

Velocity:

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.